## Slide 1
1
4
Context
Constraints within solution space
5
2
Criteria for success
Stakeholders to provide key insight
3
6
Scope of solution space
Key data sources
Monalco Mining faces significant headwinds in ore pricing contrasting increased capital expenditures, as current ore prices projected to plummet from $110 to 50M / ton
Maintenance costs simultaneously increasing and identified as parasitic to profit margin ($30M to $45M on current track)
  Over-utilization on ore crushing capital equipment in 80% of cases / Current maintenance frequency exceeds OEM maintenance recommendation
Identification of vendor identified ore-crusher upgrades and potential purchases by EOQ1
Identification of potential ore-crushing process improvements EOQ1
Analysis of maintenance data logs complete by EOQ3
Implementation of new maintenance strategy by EOQ3.
Potential Ore Crushing Capital upgrades by EOQ4
Identification of capital-based strategy (ore-crushing equipment improvements, increased capacity analysis, and cost-study on expansion. (Vendor, Asset Integrity, Reliability)
Collection and Analysis of previous maintenance schedules and ore-crusher telemetry data. (Maintenance, Historian, Data)
Synthesis of maintenance data channels and implementation of new predictive maintenance system. (Data, Maint, and IT)
Research and identification of potential of new ore-crushing process and cost-study.
Historical maintenance logs on two disparate systems / ore-crusher data on third data source
Cost overhead with potential capital purchases or improvements
Resistance to reduction of maintenance cycles
Potential resistance to ore-crushing process
Completion of project coincides with price reduction
Data Historian - Total tonnes of Ore processed with crushers
Ellipse - Old work orders
SAP - New work orders
T3000 - DCS - Raw streaming on vibration
Ore Crusher System - Process map for ore-crusher models
Vendor recommendations for ore-crusher
Ore-Crushing process
H
D
E
I
P
H
Chanel Adams - Reliability Engineer
Jonas Richards - Asset Integrity Manager
Jane Steere - Principal Maintenance / Tara Starr - Maintenance SME
Bruce Banner - Maintenance Subject Matter Expert
Fargo Williams - Change Manager
Ore Crushing Vendor
Identify opportunities for Monalco Mining to improve profit margin in next calendar year by researching and implementing cost reductions in process and maintenance plans of ore-crusher equipment by 20%
Notes: Hypothesis: Create a Hypothesis with an emphasis on SMART principles. (S – Specific, M – Measurable, A – Achievable, R – Realistic, T – Timebound). If you cannot do this, you do not have a good grasp on the business problem.
Context: With context, we have clearly identified the problem at hand and have elucidated on how our initiative may solve this problem, alongside the commercial implications this will have on the business.
Criteria for Success: Clearly defining the criteria for success ensures that the scope of your work is clearly defined and understood. Otherwise, if this isn’t defined – your work will never end which will result in mismatched expectations.
Scope of Solution Space: Scoping out the solution space ensures that the business initiative is SPECIFIC for a certain segment or area. This prevents solutions that have been developed being scaled and applied for all other business units that the solution may not be responsible or scalable for.
Constraints within Solution Space: Looking forward, what are the foreseeable problems we are likely to encounter? Could this be stakeholder resistance? Could this be we don’t have access to the right data?
Stakeholders to provide key insight: Who are the people I need to speak to, to get the answers I need for my data analysis?
What key data sources are required?
Based off my discussions with the key stakeholders – can we clearly list out all the data sources we need so we can make a highly targeted request as opposed to a scatter-gun approach where we ask for a bit of everything?